Exploratory Seismic Data
Analysis in the Field
Colton Kohnke
Advisor/Client: Dave Hale
Colorado School of Mines
December 2, 2013

---
The Project
- Software to replace of ProMAX in the field.
  - Display survey geometry
    - Plot GPS, source/receiver midpoints, elevation, etc.
  - Interactively display seismograms
    - Display by FFID, midpoint, offsets
    - Controls for gain, amplitude balancing, etc.

---
The Project
- Simple processing
  - Surface wave attenuation
  - NMO correction

---
Progress
- GPS
  - Import from any source (Excel, CSV, Tab delimited, Garmin gpx, etc.)
  - Convert from Lat/Lon to UTM
  - Export to a CSV
  - Extrapolates missing flags
  - Plot in map view

---
Progress
- Segd files
  - Converted Jython code to JAVA
  - Read/plot data from segd files
  - Simple gain, tpow and lowpass filtering
- GUI
  - Save an image
  - Dynamically finds nearest GPS point and plots the nearest shot to that point

---
Next Steps
- Finish implementing core features
  - Expanding interactive survey exploration toolbox
  - Plotting station elevations
  - Read elevation from USGS DEM files
  - Reading & integrating observation logs
  - Etc.

---
Timeline
- Mid-February
  - All core code implemented (Alpha product)
  - Optimization begins
- March 15
  - Core features expanded to be usable by the end user (Beta product)
- Field Camp 2014
  - Finished product

---
Demo